## Slide 1: 2027 GO Bond Instructions 2027 General Obligation Bond Program 2027-2036 Decade Plan
Complete class
Capital Implementation Program
Department of Municipal Development
Jennifer Turner, Director
Shawn Maden, CIP Official

## Slide 2: Introductions
Shawn Maden
CIP Official SMaden@cabq.gov 505-768-3616
Josh Herbert
CIP Strategic Program Manager Josh@cabq.gov 505-768-3891
Vannessa Martinez
CIP Program Manager VaMartinez@cabq.gov 505-768-3856
Marlene Chavez
CIP Program Coordinator MarleneChavez@cabq.gov 505-768-4469

## Slide 3: GO Resources Page
cabq.gov/municipaldevelopment/programs/27goinfo

## Slide 4: City of Albuquerque Capital Program
More than GO Bonds
  State Capital Outlay
  Enterprise Funds - Aviation, Solid Waste, Parking
  Consolidated Plan/CDBG Funds
  Metropolitan Redevelopment Funds
  Various ¼ Cent Programs
  Impact Fees/CCIP
  More than two billion dollars in Capital Improvements
GO is almost half of the total amount of the Capital Program

## Slide 5: 2026 HB 247
Only 1 reauthorization permitted
  Must be a minimum of 10% encumbered (approved Notice of Obligation)
    Technical scope change does not have to be encumbered, but will still only be 2 years
Only technical language changes allowed, cannot change purpose
  Change of location not permitted
  Addition of equip, acquire land, etc. is the intent
Must have 10% encumbered by Jan 1 of the reversion year, or grant is lost
  23-H grants and 25-J4XXX (Reauth) grants must meet this 10% by Jan. 1, 2027
    Recommend H grants get 5% encumbered right away
    GA’s currently require 10% encumbered within 1 year, 85% expended 6 months prior to expiration
      This is not new, but previously unenforced
NPOs large chunk of reauths
No appropriations or reauthorizations of >$100K unless on ICIP
  We are making an NPO ICIP # to address

## Slide 6: 2026 HB 247 – Impacts
Equip Grants only 2 years
  Majority of NPOs are equip
  APD Tech
  Fire Apparatus
Grant enactment date does not extend deadlines
  Use Agreements
  Questionnaires
    Portal only opens every 6 months
Expect greater pressure to expend/obligate
CIP reports 1 year prior regarding 10% unobligated

## Slide 7: Component Capital Improvement Program (CCIP)
CCIP for Impact Fees – Growth related projects
  Must be on approved list
  Ronald Vonderhaar – Impact Fees Administrator
Must be spent on tangible improvements within 7 years
  Unspent funds revert to the payer
  Phase completion of a project is acceptable
Examine 2025 Capital program now to ensure that “at risk” CCIP Funds are spent
  Also expiring state capital outlay, G and H - Grants primarily

## Slide 8: General Obligation Bonds
General Obligation Bonds (G.O. Bonds) are bonds backed by the full faith and credit of the City of Albuquerque. They may be redeemed by any regular source of City funding, but as a policy matter are generally redeemed by property taxes paid to the City

## Slide 9: Planning Process
The City has a two year Capital planning process because it believes that this duration allows adequate time for the following required components, while remaining flexible and responsive to the needs of the City
  Planning
  Staff Review
  Decision-making by elected officials
  Public participation
  Bond election
  Sale of Bonds
This process is generally well regarded and contributes to high bond ratings, leading to lower interest rates

## Slide 10: Criteria Resolution Section 1 – Centers & Corridors
The Capital Improvements Program and many of the processes it undertakes are mandated by the CIP Ordinance 27-1994 § 2-12
  The first priority of the City’s Capital Improvement Program shall be to rehabilitate, replace, and maintain in good condition the capital assets of the City
The GO Bond Program is established by the Criteria Resolution
Section 1
  Consistent with the CIP ordinance, it is always the policy of the City of Albuquerque that the capital program supports the Albuquerque/Bernalillo County Comprehensive Plan and adopted growth policies. For the two-year 2027 general obligation bond program, it shall be the policy of the City of Albuquerque to emphasize infrastructure and facility improvements that support the rehabilitation, deficiency correction and/or development of designated activity centers or corridors and to support projects that contribute to economic development within these areas.

## Slide 11: Criteria Resolution Section 2 – Rehabilitation
Section 2
  It shall be the policy of the City of Albuquerque that a goal of approximately 90 percent of the 2027 General Obligation Bond Program and Decade Plan shall be for rehabilitation and deficiency correction of existing facilities and systems. Of the 90%, a goal of 55% should be dedicated to rehabilitation.
Rehabilitation: Projects that extend the service life of an existing facility or system, or that restore original performance or capacity by rehabilitating or replacing system components.
Deficiency: Projects that correct inadequate service, provide system backup capability, or minimize downtime or loss of service ability.

## Slide 12: Criteria Resolution Section 3 – Equity
Section 3
  It shall be the priority of the City of Albuquerque in the 2027 General Obligation Bond Program to fund programs and projects in socially vulnerable areas as identified by the Office of Equity and Inclusion and/or geographically inequitable areas as indicated in Council Bill F/S R-20-85 (Enactment No. R-2021-007) regarding equity criterion.

## Slide 13: Criteria Resolution Sections 4 & 5 - Grading Criteria
Each Department Group has their own
  All very similar, just slight tweaks to make relevant
Criteria evaluate how aligned projects are with desired City conditions and outcomes
Scored by Staff Review Committee

## Slide 14: Criteria Resolution Section 8 – Departmental Funding Allocations
 | Approx % | Allocated | +20%
Streets | 20% | $33,750,000 | $40,500,000
Storm | 5% | $8,250,000 | $9,900,000
Parks & Recreation | 10% | $16,500,000 | $19,800,000
Public Safety | 12% | $19,000,000 | $22,800,000
ABQ Ride/Transit | 2% | $3,250,000 | $3,900,000
Housing, Health, & Homelessness | 7% | $11,500,000 | $13,800,000
Community Facilities | 27% | $44,625,000 | $54,104,400
Total | 83% | $136,875,000 | $164,804,400

## Slide 15: Criteria Resolution Section 8 – Mandates
 | Approx % | Allocated
Council-Neighborhood Set-Aside Program | 9.5% | $15,750,000
3% for Energy Conservation | 3% | $4,950,000
3% for Open Space Land Acquisition | 3% | $4,950,000
1.5% for Art in Municipal Places | 1.5% | $2,475,000
Total | 17% | $26,625,000
Please note that, in accordance with O-23-81, the Council-Neighborhood Set-Aside Program is scheduled to increase to $18M for the 2029 and subsequent GO Bond Cycles.

## Slide 16: Allocation Chart
Actual funding will be calculated based on the program % based on the Council Approved G.O. Bond Program.
In order to give policy makers a reasonable needs analysis, the required submission is greater than the available funding by about 20%
Council Set-Aside - $15.75M increasing to $18M next cycle

## Slide 17: Facility Condition Assessments & Asset Management
General Services Department
  Approximately 10% of City buildings have an FCA, does not apply to roads, parks, storm drainage, etc.
  Depts may have legacy asset management plans if GSD has none
FCAs
Kristin Gardner
Facilities Official ktgardner@cabq.gov 505-857-8087
Ronny Chavez
Senior Project Coordinator RRChavez@cabq.gov 505-857-8015
Energy Assessment
Saif Ismail
Energy Sustainability Division Mgr SIsmail@cabq.gov 505-768-5391

## Slide 18: Deferred Maintenance
Average ~8% base cost increase per year, not including general inflation
Roof patches become replacements, associated interior damage
Windows leak, causing rot, energy waste
Stucco breaks bypass waterproofing design
Potholes or safety risks cause injuries

## Slide 19: Decade Plan

## Slide 20: https://login.procore.com/
Project Request Form

## Slide 21: Project Request Form

## Slide 22: 2027 General Obligation Project Request
General Information Section
Subject - project title
Description – not scope – Please describe what you want to do with this project
Department Ranking – Please rank # (Department or Division)
Rehab % - Remember that this is the goal of the CIP Ordinance

## Slide 23: Funding Data Section
Amount Requested for the 2027 GO Cycle – This is the actual amount you’re requesting right now, to receive in March 2028, based off the “Allocated” column
Department Request if 20% additional funding is available - Requested amount assuming Dept is allocated 20% “Required Submission” amount
  May be same as allocated request if that amount would cover entire project or Dept does not wish to increase funding to the project
  Possibly to only have a value for +20% (and not 2027 request) if Dept would not request project if allocation not increased, make sure Ranking reflects this also
  Do not use this +20% amount for any other calculations

## Slide 24: Funding Data Section
Previous Cycle Decade Plan Request – The amount you projected in 2025 that you were going to request in 2027
Previous GO Cycle Requested – How much you initially requested in 2025
Previous GO Cycle Received – How much you actually received from the 2025 GO Program

## Slide 25: Funding Data Section
Other Funding Sources – will need to insert chart
  2023-2026 State Grants
    Please list grant #’s when can
  GO Bonds
    Please list year/Project
  Any other funds
  If need more than 5 Rows, email me the info
  Can use Activity, but prefer plain description
  Give amount planned to use, not allocated
  If you have no other funding, write None, don’t leave blank

## Slide 26: 2027 General Obligation Project Request
Funding Impacts Section
Planned 20__ GO Cycle Request – Use Decade Plan chart online to see totals to project and plan against
  Requests must align with your Decade Plan allocation
  Use the Decade Plan chart to plan and stay within funding limits
Change in yearly CIP coming on-line – Estimate annual capital replacement needs created by this project (increase or decrease!) by looking at replacement value vs expected life
  Use: asset value ÷ useful life (Annualized replacement cost)
  Include increases or decreases in long-term capital burden
  Do not include operating or maintenance costs (those belong in O&M)
Change in yearly Operating & Maintenance
  Use totals from the O&M Expense Analysis form
  Include:
    Staffing, utilities, recurring costs
    Any new operational needs from project growth
  If claiming cost savings, they must be shown in the O&M form
*Do not double count costs between CIP and O&M

## Slide 27: 2027 General Obligation Project Request
Facility Condition Assessment Section
Only around 10% of facilities currently have an unexpired FCA
Other independent condition assessments are acceptable
Asset management is part of FCA
Facility Condition Assessment Rating – Red/Yellow/Green
Estimated Cost of Deferred Maintenance – this is part of the FCA, but can also enter if no FCA
Energy Performance Assessment Rating – Red/Yellow/Green
Estimated Potential Energy Savings – Obtain from GSD Energy & Sustainability
  Also useful for O&M

## Slide 28: 2027 General Obligation PRF pt. 2
General Information Section
Subject – make sure it mirrors the Subject from the first correspondence
Due Date – Project Completion Date
Attachments – Any pertinent documents – Please provide at least one picture.
Scope
  Design, acquire, plan, construct, etc.
  “or otherwise improve/provide for”
  Travel and Training may not be requested
  For legal definitions of Scope verbiage, see Page 62
Current Project Status – A brief update on the status, such as 75% design for Phase 2 complete, Phase 1 under construction, est. completion 3/2027, awaiting funding for Phase 3
ICIP # - Use list on Page 52 or a Department ICIP list online

## Slide 29: 2027 General Obligation PRF pt. 2
Criteria Section
5-Year Goal & Program/Priority Objective
  Write out fully
Justification / Alternatives
Justification (This section directly impacts project scoring)
  Use language from the Criteria Resolution to describe your project
  Clearly show how the project meets scoring criteria (e.g., rehabilitation, deficiency correction, economic development, equity)
  Reference applicable:
    5-Year Goals
    Program / Priority Objectives
  Be specific—this section directly impacts how your project is scored
Alternatives (Required)
  Identify reasonable alternatives to the proposed project:
    Do nothing
    Repair / partial solution
    Full replacement (proposed)
  Briefly explain why the proposed option is the best approach
  Include impacts such as cost, service levels, and long-term outcomes

## Slide 30: 2027 General Obligation PRF pt. 2
Project Data Section
Project Start Date – If funded as requested (including future cycles), when will project begin
See Section 6 of CR for definitions
Projects may be more than one type
  If multiple types, list approx. % of each type
Mandate Name and Information - very short

## Slide 31: 2027 General Obligation PRF pt. 2
Map/Location Data
Specific address, street range, or intersection
  Candelaria between University and San Mateo
  NW Corner of Montgomery and Wyoming
  Central and Zuni Intersection
Generic projects, or those with no specific location are Citywide – please use Sub-Form!
Activity Centers and Corridors are located throughout the City – use map
Social Vulnerability Index and Census Tract
  Multiple Census Tracts – Select highest SVI tract (or ‘M’ for multiple)
  Council, NM House, and NM Senate Districts

## Slide 32: GO Resources Page
cabq.gov/municipaldevelopment/programs/27goinfo

## Slide 33: Vehicle Requests
Request vehicles & associated equipment separately, but these are typically not included in GO prioritization lists.
This applies only to “light-duty” fleet, so 1 ton or less capacity
This does not apply to APD or AFR
Heavy-duty vehicle requests are unchanged

## Slide 34: Sub-Project Form

## Slide 35: Operations & Maintenance

## Slide 36
Total Full Time equivalent Positions
FTE – Full time positions or part time position converted to full time equivalent
You can have part of a position, e.g. 0.25
Wages
Budget positions at the first non-probationary step of the current pay scale
Hold costs constant over time, the Budget office will make inflationary assumptions
Fringe benefits will not automatically calculate. Please multiply wages by .5004.
Operations & Maintenance

## Slide 37: Operations & Maintenance
Recurring Expense Change
Expected to occur year after year
May rise or decrease
Distinguish Utilities from other recurring expenses
Non-Recurring expense
One-time expenses
Start Up Costs – minor equipment purchases, move in costs, storage during construction

## Slide 38: Operations & Maintenance
Operating Revenue
Fees for service, Entry Fees
May increase over time
Increases in revenue will defray increases in operating expenses

## Slide 39: Operations & Maintenance
Cost Avoidance
Cost avoidance is associated with utility and production savings
Because the cost of utilities and labor are increasing faster than projected savings, the savings are expressed as Cost Avoidance
  Examples –
    New HVAC uses less energy, but rising costs consume savings. Calculate the savings as Cost Avoidance
    Installation of new irrigation system results in cost avoidance because it saves water and its associated costs, as well as increased productivity due to decreased maintenance needs

## Slide 40: Decade Plan Needs
If submitting just for Decade Plan, only the basics are needed (Fill out if not requesting this cycle).
  Department
  Subject
  Description
  Department Ranking
  Rehab %
  “Planned” requests for 2029 – 2035 (Leave Amount requested for 2027 blank)
  Total Project Cost
  Ideally when project would have begun (year)
  Ramifications for delaying implementation
  Checkboxes for (Pick 1)
    Deferred Maintenance - Current need but deferred due to lack of funds
    Planned Growth
    Service Deficiency Correction

## Slide 41: https://login.procore.com/
Project Request Forms
2027 General Obligation Bond Program

## Slide 42: Important Dates
May 29, 3pm – PRFs Due
July 7 - 9, 1-5 PM – Staff Review Committee
  Presentations to evaluate against scoring criteria, no funding decided
August 11 - 13, 1-5 PM – Capital Implementation Program Committee
  Directors present to Chief Officers to determine funding
November 12, 8:40 AM-Noon – Environmental Planning Commission
  CIP presents, be prepared for questions
First Council meeting in January – Council Review
  FGO, COW, Full Council – CIP presents, be prepared for questions, COW requires written

## Slide 43: PRF Deadline 3pm Thursday May 29th, 2026
Capital Implementation Program
Department of Municipal Development
Jennifer Turner, Director
Shawn Maden, CIP Official
Thank you for your time!