GREATER ALBUQUERQUE RECREATIONAL

TRAILS COMMITTEE MINUTES

January 21, 2014

4 :00 pm

1801 4th Street NW, Albuquerque, NM Large Conference Room

Members Present:, Ian Maddieson, War ..en Wild, Valerie Cole, Gary W. Kelly, John Thomas

Members Absent: William Schimberg, Guy Miller

Advi sory Members Present: None

Staff Members  Present:  James Lewis (COA - Parks and Recreation),

Staff Members Absent:  Susannah Abbey (COA, Open Space)

Visitors Present:  Tyson Hummell (COA- ADR-Legal),  Michael Riordan P.E. (COA­ Director- Department of Municipal Development), Jackie Bouker, Melissa Lozoya P.E. (COA- DMD - Engineering), Julie Luna (MRCOG - Transportation Planner), John Barncastle, Scott Hale (GABAC), Astrid Webster, Carrie Barkhurst (GOA-Planning), Paul Stettin (Parsons Brinkerhoff), Donnie Duneman (Wilson and Company), Jerry Lovato (AMAFCA) , Jeff Willis (AMAFCA).

Call to Order and I ntroductions

Chairperson Ian Maddieson called the meeting to order at 4:05 p.m.

Approval of January 21, 2014 Agenda

I an moved to approve agenda with a second by Gary Kelly, (Gary requested a  correction to the agenda. Motion to approve the agenda passes 4-0. Note John Thomas was not resent f	v     te  .

De<..'-/V\ 1,..,_.,.-   1 7'	-

A	roval of -	013 Minutes

Motion: Valerie Cole moved to approve the minutes with no amendments  needed.  Second by Gary Kelly.  (Motion passes 4-0; Note that John Thomas was not present for vote).

General Announcements:   None

February 12, 2014 Minutes Final

# New Business/Update  Items/Presentations

- Michael Riordan P.E. and Paul Steffin P.E. - Presentation regarding Parsons Brinkerhoff Bollard Study: Paul presented the findings of the study conducted by the Engineering Firm Parsons Brinkerhoff.

- Carrie Barkhurst - Update on Bikeways and Trails Facility Plan:  Carrie discussed the pros and cons of using the Mid Region Council of Government's Priority Project Process (PPP) as a methodology to rank project priority for the update to the Bikeways and Trails Plan.

- Donnie Duneman P.E. - Boca Negra Dam and Old Atrisco Alignment Shared Use Path:  Donnie discussed the engineering design for the Boca Negra Dam Project which included a change order to add a multi-use trail (shared-use path) next to AMAFCA's stabilized maintenance road. James was able to budget in the trail that has been identified as a proposed multi-use trail in the Trails and Bikeways Facility Plan and also in the Long Range Bikeways Map.

# Discussion, Action  Items, and On-Going  Business:

- Create a sub-committee that will help review the Bikeways and Trails Facility Plan (GARTC):  There was a discussion to wait until the draft plan is finished and then each member can individually submit comments about the plan to a website.

# GARTC letter on midblock crossings within the Albuquerque metro area (GARTC):  Motion: Gary moved that the Chair revise the  letter and sub­ committee will  read it, edit it as necessary and Ian will  present it to the  City Council.   Second  by Valerie  Cole.   (Motion  Passes, 5-0).

- Piedras Marcadas/Golf Course Midblock Remediations (GARTC/Staff): James explained that the Notice to Proceed still needs to be approved by Municipal Development.  Once the NTP is finalized construction can begin. John Thomas brought up that GARTC still would like a HAWK type signal at this location.  Traffic Engineering would have to approve any type of pedestrian signal for the crossing .

# Staff Reports and  Project Updates

James  Lewis  (Strategic  Planning  and  Design) - James  announced  that  Parks  and Recreation and the  community  lost someone  instrumental  and  special;  Jay  Lee Evans passed away on January gth, 2014.	Parks and Rec sent a letter of support to Bernalillo County for a trail to extend from the Valle de Oro National Wildlife Refuge to the Rio Bravo multi-use trail.  The Tramway pedestrian bridge that was burned in July 2013 is anticipated to be complete by April 2014 at a cost of $550,000.  The repaving of Paseo del Norte Trail between Rio Grande to east of Edith began the 20th of January.	Electronic boards were placed a week prior to construction to give time for commuters to find a detour route.  The Mariposa/Riverview Trail from the Piedras Marcadas Trail to La Orilla road will be the next

rehabilitation  to  take  place.	Jerry  Cline/Paseo  de  las  Montafias  area  that  floods  near Louisiana will be improved to provide adequate drainage.

# Public Comment -

John Barncastle - John attended the AMAFCA Board meeting to talk about gravel on the North Pino Trail. He discussed a couple other areas that have gravel near/next to the trail. James is in contact with storm drainage regarding concrete near Moon along the Bear Canyon Arroyo Trail.

# Sub-Committee  Reports:

- Trail Naming:  Nothing new to report.

- Annual Report:  Ian drafted an annual report for 2013.  He sent it out before the meeting so most members did not have time to review.  Motion:   Ian moved to send the  report to the  Mayor and City Council after  review from all the members. John seconds the  motion.   (Motion passes 5-0).

- Bollard:  Review of GARTC's bollard policy and bollards along Osuna (Bear Arroyo Trail).  John brought up that he did not think having bollards near the drainage strike plates along the Arroyo del Oso Golf Course is appropriate.  He believes City Employees should know not to drive over them.  James reiterated that the bollards were engineered into the plan for the trail to protect the infrastructure and strike plates from any kind of vehicles crushing them if driven over and unless a better solution can be found the bollards should not be removed.

# Ad journ: Ian made a Motion to adjourn  at 6:18 pm.  Second by Gary Kelly.  All  in favor;  (motion passes 5-0)

The foregoing GARTC minutes from the January 21, 2014 GARTC meeting have been approved as written or with noted comments on February 18, 2014.

Date

LUf/; i!

I

# Date